}

Guide 1. APT Project Definition Capstone Subject

- PART I

1. Personal History

Below is a table in which you must complete the requested information.

| Student name | - Carlos Peña - Nicolas Romero - Jaason Tapia |
| --- | --- |
| Rut | - 21841014-6 - 21813477-7 - 21692750-8 |
| Career | Informatic Engineer |
| Campus | Puente Alto |

2. APT Project Description

In the description you must briefly state the name of your APT project and the competencies of the graduate profile that you are going to put into practice. If performance areas are defined in your career, also mention to which performance areas the project is linked.

| Project’s name | Gestiona bodega |
| --- | --- |
| Performance area | Web programming |
| Skills | Preparation of documentation for project management. Programming a software solution in web format and meeting the objectives. Model development and database programming. |

3. APT Project Foundation

Below are different fields that you must complete with the requested information. This section seeks that you describe your project in detail and justify its relevance and pertinence.

| Relevance of the APT project | Currently, the company El Bodegón is dedicated to leasing warehouses to several supermarket chains in the country, offering storage and distribution services for merchandise belonging to its clients ( supermarket chains) through warehouses that are located in various parts of the country and that allows the deployment of a large volume of merchandise. The selection of the subject is due to the elaboration of project for the management of warehouse inventory and shipment dispatch, though a web page that facilitates the processes of management and shipment of products, this subject is relevant in the labor field, since that can grant an improvement to companies dedicated to the distribution and storage of products. The company works with several supermarket chains, including Wal-Mart Líder, Tottus, Santa Isabel, among others, and its headquarters are located on Avenida Concha y Toro with San Carlos in the Puente Alto district, Santiago de Chile, as well as the manager of the company is Marco Obres, founder of the company in 2017. The main people affected in the situation that is going to be addressed are several supermarket chains, since the company El Bodegón is dedicated to the storage and distribution of the products of several supermarket chains such as Walmart or Santa Isabel. The project will seek to provide a system that allows managing the products of different clients stored in various warehouses in the country and their distribution. |
| --- | --- |
| APT project description | The objective of the project is to improve the organization of the company “El Bodegón”. What this organization encompasses will be the management of stored products, the distribution, location of the products and withdrawal of products through a web page. The project will have interoperability with a dispatch system which is in charge of the product delivery process. |
| Relevance of the project with the graduation profile. | It is related in such a way that this APT project is a computer project, where it is necessary to apply the competencies mentioned in the graduation profile, such as requirements analysis, integration of computer systems, development of technological solutions, quality assurance, computer project management, etc. The selected competencies are essential to solve the problem to be worked on, since with them we can carry out the necessary documentation for the management of the project, such as the use of the necessary software for the creation of the system and the modeling of the database and its programming. |
| Relationship with professional interests | Our professional interests are related to practical work, in the creation of computer systems, everything related to design, functionalities, databases, etc. The aspects of our professional interests that are reflected in the project are those mentioned above. This project is quite close to the reality that awaits us after graduating from the race, therefore, carrying out this project will help us understand what the working world of computing is like and also how we should face it. |
| APT Project development feasibility | The duration of the semester is approximately 3 months and the hours assigned to it is 5 hours per week. The materials required to carry out the solution are the following: - Computer to carry out the documents and the computer system. - Visual Studio Code (Html, Css and JavaScript) - Django Framework version 4.2.4 with Python versión 3.10.11, Bootstrap 5 and SweetAlert2. - Oracle Database SQL Developer 21c. In addition, there are no external factors that facilitate or hinder the project, since the case presented is fictitious. The development of this apt project can be carried out in approximately 3 months since it is not a very large project and the tools to be used are familiar to the work group with some experience with said tools. |

- PART II

4. Targets

In this section you should define general and specific objectives of the FFW Project. It is important to clarify that the objectives should be stated clearly, concisely and without further explanation, i.e., they should be understood by themselves. It is suggested that they be written using an infinitive verb, as this obliges you to specify concrete actions.

| Objetivo general | - Manage products stored in warehouses. - Distribute products stored in warehouses. |
| --- | --- |
| Objetivos específicos | - Facilitate the management of products stored in various warehouses throughout the country. - Facilitate the distribution of products stored in several warehouses located in different parts of the country. |

5. Methodology

In the following section you should describe the methodology, specific to your discipline, that you will use to solve the APT project described above, including the stages and working methods.

Methodology Description

Agile and Cascade agile methodology: Agile methodology for project development, it is based on partial deliveries that gives room for feedback and reflection for the improvement of the project, involving the customer as part of the project development. - Allows for greater flexibility to changing requirements - Increased visibility of progress and deliverables - Increased collaboration between the team and stakeholders - Encourages continuous improvement and constant feedback The SCRUM methodology will be approached as follows: - Define team roles: - Product Owner: Customer representative - SCRUM master: Responsible for guiding the team. - Developers: Responsible for the project's development. - Create Product Backlog: Define system functionalities and tasks to be fulfilled. - Plan Sprint: Plan the tasks to be performed by delivery phases or on a weekly basis. - Sprint: Perform the planned tasks. - Review: Deliver the result of the tasks already performed and receive feedback. - Meeting with the developers: Hold meetings with the team of developers to discuss the good or bad of the development of the project in relation to the sprint that is developed once the feedback is received. - Perform the following Sprints. - Deliver and expose the final product.

6. Evidence

Next, describe what evidence will be evaluated in the progress report and in the final report of your APT project. This evidence should be agreed with your teacher. Evidence will be understood as the products developed during the project and whose purpose is to make visible or document how the work has been implemented.

| Type of evidence (progress or final) | Name of evidence | Description | Justification |
| --- | --- | --- | --- |
| Progress | APT project definition | Document that defines the FFW project to be carried out. | Define the project to be worked on in this APT. |
| Progress | Articles of Incorporation | Initial document of the project phase that defines the limit that the project will have. | To know the limits that the project may have in its development. |
| Progress | ERS | Document specifying system requirements and project proposal | Show the proposal and requirements specifications of the project to be carried out. |
| Progress | System requirements | Document of the functional and non-functional requirements of the system. | Know the requirements of the system to realize the solution. |
| Progress | Gantt Chart | Project schedule. | Organize the dates for carrying out the project activities. |
| Progress | Widespread use cases | Document that describes the user's interactions with the system. | Present the user's interactions with the system. |
| Progress | Mockups | Graphic description of the project, i.e. a model with all the views of the project. | Present visually what the project looks like. |
| Progress | Architecture document (DAS) | Document related to the software architecture and that defines the quality requirements of the project. | Define the quality requirements of the system. |
| Progress | Business Process (TO-BE) | Business process with added improvements. | Define what the business will be like once the improvement (system) is implemented. |
| Progress | Data dictionary | Document that defines the terminologies used in the development of the project. | Translate technical words to the end user. |
| Progress | APT Development | Second phase of project definition | Define the development of the project at an intermediate stage. |
| Progress | Model Database | Model that indicates the interaction of the tables corresponding to the database. | Display the model to be used in the project database. |
| Progress | Creation of tables Database | Tables required for project implementation | It is necessary to create the database |
| Progress | PL/SQL queries | Consultations required for project implementation | It is necessary to invoke the tables correctly and optimally. |
| Progress | APT Final Report | Third phase of project definition | Deliver a report related to our APT |
| finally | 100% development of the system | Delivery of the development of 100% of the system with all the requirements fulfilled. | Delivery of the product to our customer |
| finally | Test plan | Define the performance of the system quality tests and the type of tests to be performed, together with the quality validation metrics. | Plan to develop the quality tests to be performed on the system. |
| finally | Matrix change control | Document that allows to manage the changes made in the project | Publicize the changes made |
| finally | Scope verification | Document presenting the project requirements fulfilled | To make known the requirements fulfilled |
| finally | User's manual | Document describing the use of the system | Provide the user with a guide for using the system. |
| finally | Closure report | Document that provides closure to the product realization process. | Provide closure to the development process |
| finally | APT presentation document | Última fase y entrega de nuestro documento APT | Present our APT |

7. Work Plan

In the following table you define the planning of your APT Project according to your requirements.

| APT Project Work Plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Competence or units of competence | Name of Activities/Tasks | Description Activities/Tasks | Recursos | Resources | Responsible | Observations |
| APT Project | Development of APT project definition | Propose a project that provides a solution to the problem raised. | Computer and document | 11-08-2026 to 17-08-2026. | Todo el equipo | What made this part easier is that the project was already defined in the final portfolio process. |
| Project management | Articles of Incorporation | Define the project's articles of incorporation. | Computer and document | 18-08-2026 to 24-08-2026. | Todo el equipo | What will facilitate this part are the documents that will be used as examples for the minutes. |
| Project management | Template requirement | Define the project requirements. | Computer and document | 18-08-2026 to 24-08-2026. | Todo el equipo | What will facilitate this part is the prior definition of the requirements. |
| Project management | ERS Report. | Define ERS report | Computer and document | 28-08-2026 to 01-09-2026. | Todo el equipo. | What will facilitate is the use of the ERS template, and the ERS, performed in previous semesters. |
| Prototyping | Mockups | Making the model | Computer and internet (figma) | 28-08-2026 to 01-09-2026. | Nicolas y Carlos | Helps determine the final design of the project. |
| Project management | Gantt Chart | Make a schedule for the activities | Computer and document | 25-08-2026 to 01-09-2026. | Nicolas | Define the dates of the activities to be carried out. |
| Project management | Extended use cases | Define the use cases of the project. | Computer and document | 04-09-2026 to 08-09-2026 | Nicolas y Jason | What will facilitate this is the use of use cases that was done in the Architecture course. |
| Architecture | DAS document | Define the project architecture. | Computer and document | 11-09-2026 to 15-09-2026. | Todo el equipo | What will facilitate this is the use of the DAS document made in the Architecture course. |
| Business | Business process to-be document. | Define the business process that the project will have. | Computer, bizagi modeler and documents | 18-09-2026 to 22-09-2026. | Nicolas. | This will facilitate the use of models that we can use as examples already created in the BPM course. |
| Project management | Data dictionary | Define the terminologies used in the project. | Computer and document | 25-09-2026 to 29-09-2026 | Todo el equipo | This will facilitate the understanding of the above documents. |
| APT Project | APT Project Development | Second phase of project development and definition. | Computer and document | 25-09-2026 to 29-09-2026 | Todo el equipo | I would add a new development to our project proposal. |
| APT Project | APT Final Report | Third phase of project development and definition | Computer and document | 02-10-2026 to 03-10-2026 | Carlos | This will make it easier to explain the previous documentations. |
| Databases | Development of the BD model together with the necessary scripts. | Development of the DB model, tables and PL/SQL queries | Computer, Oracle SQL Developer and Oracle 19c | 04-10-2026 to 10-10-2026 | Jason | Generate the database for the hosting of all the data necessary for the operation of the system. |
| Programming | 100% system development | Development of all system modules | Computer, Visual Studio Code, Django, Python, Bootstrap 5 y SweetAlert2 | 09-10-2026 to 17-11-2026 | Jason | Generate 100% of the system with all the functionalities described above. |
| Quality | Test plan | Define the quality tests that must prove the quality level of the project. | Computer and document | 20-11-2026 to 22-11-2026 | Carlos | Test the quality level of the product |
| Quality | Change control matrix | Manage changes made during project development | Computer and document | 22-11-2026 to 24-11-2026 | Jason | This makes it easier to make changes during project development. |
| Quality | Scope verification | Verify if the project complies with the requirements | Computer and document | 11-08-2026 to 17-08-2026. | Carlos | This makes it easier to check if the project complies with the request. |
| Project management | User manuals | Explain the use of the application to users. | Computer and document | 18-08-2026 to 24-08-2026. | Jason | It makes it easier for the user to use the system without any problem. |
| Project management | Project closing document | To give closure to the project | Computer and document | 18-08-2026 to 24-08-2026. | Carlos | What we are granting is to terminate the project. |
| APT Project | APT presentation document | Presentation of our APT through a document | Computer and document | 28-08-2026 to 01-09-2026. | The entire development team | This makes it easier to explain our system |

8. Gantt Chart

Find a Gantt Chart format that suits you and organize in it the activities planned in the previous point considering the period assigned for the development of your APT Project. You must maintain the temporality of the academic period in the development of the three phases of the Degree Portfolio Course.

| Activity | Phase 1 |  |  |  | Phase 2 |  |  |  |  |  |  |  |  |  |  |  | Phase 3 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | S 1 | S 2 | S 3 | S 4 | S 5 | S 6 | S 7 | S 8 | S 9 | S 10 | S 11 | S 12 | S 13 | S 14 | S 15 | S 16 |  | S 17 | S 18 |
| APT project definition |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project Incorporation Act |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Approval of the Minutes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Definition of general requirements |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Mockups |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ERS Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Use Cases |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| DAS architecture document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| To-Be Business Process Document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Data dictionary |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT project development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT Final Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creation of database model |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creation of database table scripts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Creation of PL/SQL query scripts |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 100% system development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Test plan |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Change control matrix |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Scope verification |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User Manuals |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Project closing act |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| APT presentation document |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |